Operations Tower

Technical Build Plan  ·  Knowledge Agent  ·  Workforce Agent
Based on: BSG Ops Intelligence Agent v1.0  ·  AI Suite Build Plan

# 1. What We Are Building

Operations Tower is BSG's AI-native operational intelligence platform — a role-scoped web cockpit for delivery managers, QA leads, operations managers, and BSG leadership. This document covers the current engineering workstream for two Phase 2 agents only:

Operational Knowledge Agent — RAG over SOPs, guides, training documents, and historical lessons; conversational process guidance with evidence citations.

Workforce & Capability Agent — skills taxonomy, utilization, certifications, training gaps, capability gap detection, and workforce NL Q&A.

Four other agents in the original six-agent suite — Delivery Performance, Quality Intelligence, Project Governance, and Client Interaction — are not started. This document covers only the Knowledge and Workforce workstreams.

# 2. In Scope vs. Not Started

| Component | Status in current repo | Notes |
| --- | --- | --- |
| Operational Knowledge Agent | In active development | Full library, ingestion, hybrid RAG, streaming Q&A |
| Workforce & Capability Agent | In active development | Dashboards, skills matrix, gaps, agent Q&A |
| Delivery Performance Agent | Not started | Planned Phase 1 — out of this document |
| Quality Intelligence Agent | Not started | Planned Phase 1 — out of this document |
| Project Governance Agent | Not started | Planned Phase 2 — out of this document |
| Client Interaction Agent | Not started | Planned Phase 1 — out of this document |
| Shared platform (auth, RLS, DB) | Implemented | Supports both agents today |

# 3. Technical Stack & Infrastructure

| Layer | Technology | Role in Knowledge / Workforce |
| --- | --- | --- |
| Frontend | React 18, TypeScript, Vite, TanStack Router & Query, Tailwind CSS 4, shadcn/ui, Recharts | /knowledge and /workforce routes; SSE streaming chat; dashboard charts |
| Backend | Python 3.12, FastAPI, SQLAlchemy 2 (async), asyncpg, Pydantic v2, APScheduler | REST + SSE APIs; background document processing; weekly jobs |
| Database | PostgreSQL 16 (Supabase), RLS, pgvector (HNSW) | Tenant isolation; vector embeddings for Knowledge RAG |
| Auth | Supabase Auth, JWT, httpOnly cookies, CSRF on mutations | Roles: delivery_manager, bsg_leadership, super_admin; clients excluded from workforce |
| LLM | OpenAI (gpt-4o-mini, gpt-4o, text-embedding-3-small) | Knowledge ask/stream, grounding checks; Workforce NL Q&A via agent_queries |
| File processing | PyMuPDF, mammoth, openpyxl | PDF/DOCX/TXT/MD/CSV ingestion for knowledge library |
| Storage | Local filesystem (KNOWLEDGE_UPLOAD_DIR) / Supabase-ready | Document binaries and versions |
| Repo layout | Monorepo: frontend/, backend/, supabase/ | Migrations in supabase/migrations/ |
| Deployment | Dockerfile (backend), run_dev_server.ps1; staging/prod TBD | No CI/CD workflows in repo yet |

Architecture pattern: three layers — (1) governed operational data in PostgreSQL with RLS, (2) deterministic analytics and dashboards, (3) conversational AI with evidence links on every answer. Knowledge uses dedicated /api/v1/knowledge/* endpoints; Workforce Q&A uses /api/v1/agent-queries with agent_name workforce_capability_agent.

# 3.1 Infrastructure & Data Flow

Request path: React UI → FastAPI (cookie JWT + CSRF) → SQLAlchemy async session → PostgreSQL with RLS context (org_id, role).

Knowledge ingestion: multipart upload → local storage → background job (extract → chunk → embed via OpenAI) → pgvector HNSW index.

Knowledge retrieval: hybrid vector + keyword search, query rewrite for follow-ups, answer grounding validation, confidence scoring.

Workforce analytics: project-scoped teams and utilization snapshots; skill matrix computed from annotator_skills vs project_skill_requirements.

Inter-agent readiness: skill_gap_consumer and lesson_log hooks exist; active when Quality agent is built.

# 3.2 Key Environment & Config

| Variable / setting | Purpose |
| --- | --- |
| DATABASE_URL, SUPABASE_* | PostgreSQL + Auth |
| OPENAI_API_KEY / LLM_* | Embeddings and chat completions |
| KNOWLEDGE_UPLOAD_DIR | Document binary storage |
| ALLOWED_ORIGINS | CORS for frontend BFF |
| AUTH_COOKIE_SECURE | Production cookie hardening |

# 4. Modules — Knowledge Agent

| Module | Location | Capability | Status |
| --- | --- | --- | --- |
| API routes | backend/app/api/routes/knowledge.py | Bootstrap, folders, documents CRUD, ask/stream, conversations, gaps, feedback, retrieval settings | Done |
| Orchestration | backend/app/services/knowledge.py | Upload pipeline, chunking, embedding, hybrid retrieval, grounding, gap detection | Done |
| LLM layer | backend/app/services/llm/ | Structured answers, fast-path, client-safe mode, streaming | Done |
| Lesson write-back | backend/app/agents/knowledge/lesson_log.py | Quality alert resolve → knowledge_lessons | Done |
| DB schema | supabase/migrations/20260623* – 20260702* | Documents, chunks, embeddings, gaps, conversations, extraction metadata | Done |
| UI | frontend/src/routes/knowledge.tsx | Library browser, upload, streaming chat, history, gaps, settings | Done |

# 4.1 Knowledge — API Surface

GET /knowledge/bootstrap, /library-health — folder tree, permissions, gap counts.

POST /knowledge/documents — upload; GET/PATCH/DELETE for metadata and lifecycle.

POST /knowledge/ask, /knowledge/ask/stream — sync and SSE streaming Q&A.

GET /knowledge/conversations — multi-turn history; POST /knowledge/feedback — thumbs up/down.

GET/PATCH /knowledge/retrieval-settings — per-org hybrid retrieval tuning.

# 5. Modules — Workforce Agent

| Module | Location | Capability | Status |
| --- | --- | --- | --- |
| API routes | backend/app/api/routes/workforce.py | Dashboard, teams, utilization, skills, certs, training, capability gaps | Done |
| Services | backend/app/services/workforce*.py | CRUD, gap detection, recommendations, privacy-safe agent Q&A | Done |
| Agent handler | backend/app/services/workforce_agent.py | Evidence-backed NL queries; no individual annotator names to clients | Done |
| Signal consumer | backend/app/agents/workforce/skill_gap_consumer.py | Consumes skill_gap signals from Quality (when Quality ships) | Done |
| DB schema | supabase/migrations/202606251* | skills, annotator_skills, utilization_snapshots, capability_gaps, training | Done |
| UI | frontend/src/routes/workforce.tsx | Utilization charts, skill matrix, gaps, training summary, agent panel | Done |

# 5.1 Workforce — API Surface

GET /workforce/dashboard, /skill-matrix, /sme-allocation — project KPIs and coverage.

CRUD for teams, annotators, utilization snapshots, skills, certifications, training records.

POST /workforce/capability-gaps/detect — automated gap detection with deduplication.

POST /agent-queries (workforce_capability_agent) — NL Q&A with evidence links.

# 6. Milestones & Dynamic Plan

The dynamic plan below reflects actual repo progress (July 2026). Dates are indicative; scope adjusts as pilot feedback arrives.

| Milestone | Target | Deliverables | Status |
| --- | --- | --- | --- |
| M0 — Platform foundation | Weeks 0–2 | Monorepo, Supabase schema, RLS, auth cookies, agent_queries table | Complete |
| M1 — Workforce data model | Weeks 3–5 | Teams, skills taxonomy, utilization snapshots, certifications, training | Complete |
| M2 — Workforce dashboards & Q&A | Weeks 5–7 | Skill matrix, capability gaps, NL agent with evidence | Complete |
| M3 — Knowledge ingestion | Weeks 5–7 | Upload, extraction, pgvector embeddings, reindex | Complete |
| M4 — Knowledge RAG & chat | Weeks 7–9 | Hybrid retrieval, streaming ask, conversations, feedback | Complete |
| M5 — Knowledge library UX | Weeks 9–10 | Folder library, gaps todos, retrieval settings, health KPIs | Complete |
| M6 — Hardening & pilot prep | Weeks 10–12 | Tests, performance indexes, governance sign-off, sanitized pilot data | In progress |
| M7 — Production pilot | Weeks 12–14 | Internal pilot on synthetic data; human review of all AI outputs | Planned |

# 7. Dynamic Plan — Next 4 Weeks

Knowledge: tighten extraction quality scoring, conversation history polish, retrieval tuning per org.

Workforce: automated utilization ingestion (currently manual CRUD), leadership portfolio view.

Shared: CI pipeline (GitHub Actions), Playwright tenant-isolation e2e, staging environment.

Deferred until other agents start: inter-agent signals (Quality → Workforce skill_gap), lesson write-back from live alerts.

# 8. Other Agents — Not Started

The following agents from the original AI Suite six-agent design are not part of the current engineering sprint. No frontend routes, backend handlers, or dedicated schemas are being built for them in this workstream:

| Agent | Planned phase | Status |
| --- | --- | --- |
| Delivery Performance Agent | Phase 1 | Not started — milestone tracking, risk prediction, throughput forecasting |
| Quality Intelligence Agent | Phase 1 | Not started — drift detection, error taxonomy, RCA |
| Client Interaction Agent | Phase 1 | Not started — client summaries, confidence scores, approval workflow |
| Project Governance Agent | Phase 2 | Not started — charter, escalations, dependency tracking |

# 9. Timeline Summary

| Workstream | Duration (est.) | Team focus | Key output |
| --- | --- | --- | --- |
| Shared infrastructure | 2 weeks | 1 backend + 1 devops | Auth, RLS, monorepo, migrations |
| Workforce Agent | 4–5 weeks | 1 backend + 1 frontend | Dashboards, skills, gaps, Q&A |
| Knowledge Agent | 5–6 weeks | 1 backend + 1 frontend + AI | RAG library, ingestion, streaming chat |
| Hardening & pilot | 2 weeks | Full team | Tests, security review, internal pilot |

Total elapsed for Knowledge + Workforce (parallel workstreams): approximately 10–12 weeks with a 3–4 person team. Remaining four agents would add an estimated 8–10 weeks if built sequentially after Phase 1 trio completion.

Borek Solutions Group  ·  AI Engineering Team  ·  July 2026  ·  Confidential